ENTERPRISE SECURITY PROGRAM

IFC Converged AI Security

Foundational Program

Establishing a converged, enterprise-wide AI security and governance program

leveraging native Microsoft capabilities

| Audience | Security Directors and Managers |
| --- | --- |
| Delivery | 2 Quarters (Q1–Q2) |
| Classification | Confidential — For Director & Manager Review Only |
| Authored | Lumi Olotu ( Security Advisor Specialist) |

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Background & Business Driver	4

2.1 The Evolving AI Threat Landscape	4

2.2 The Silo Problem	4

2.3 Why This Program, Why Now	4

3. Program Scope	5

3.1 In Scope	5

3.2 Out of Scope	5

4. Governance Model	6

5. Program Phases	7

Data Protection — Microsoft Purview	8

Threat Detection — Defender XDR & Sentinel	9

AI Platform Security — Defender for AI	9

Identity & Agent Security — Agent ID / Entra ID	9

MCP Server & Agentic Security	10

6. 2-Quarter Delivery Timeline	12

7. Key AI Security Risks Addressed	13

8. Framework & Compliance Alignment	14

9. Immediate Next Steps	15

# 1. Executive Summary

The rapid adoption of artificial intelligence across the enterprise has outpaced existing security controls. AI workloads, copilots, agents, MCP servers, and chatbots are being deployed across multiple environments without a formal, coordinated security and governance framework. Simultaneously, the organisation's security directorates — Data Protection, Cyber Defense, Cloud Security, and others — operate in management silos, creating critical blind spots that no single team can address in isolation.

This document defines the Converged AI Security Foundational Program: a structured, 2-quarter initiative that establishes the governance model, technical controls, and operational integration necessary to secure all AI workloads and platforms across the enterprise. The program leverages native Microsoft capabilities — Microsoft Purview, Defender for AI, Defender XDR, and Agent ID — deployed and owned by the relevant security directorates under a unified cross-directorate governance model.

The program is organised across five phases, spanning Months 1 through 6. The first quarter focuses on establishing the governance foundation and conducting a comprehensive AI asset discovery. The second quarter completes the foundational controls, breaks down the directorate silos with a unified Sentinel workspace and joint incident response capability, and closes with a measurable maturity baseline aligned to NIST AI RMF and the EU AI Act.

Security directors and managers are asked to endorse the program charter and commit to the cross-directorate operating model that is essential for this program to succeed.

# 2. Background & Business Driver

## 2.1 The Evolving AI Threat Landscape

Enterprise AI adoption at IFC has accelerated dramatically. Azure OpenAI services, Microsoft Copilot, AI Studio, SageMaker, Bedrock, third-party large language models, and AI-powered applications are now present across business functions. AI agents are being deployed to automate complex workflows, and Model Context Protocol (MCP) servers are expanding the integration surface for agentic systems. This growth brings material security risks:

- Adversarial prompt injection and jailbreak attacks targeting AI agents and LLM interfaces

- Data exfiltration through AI interfaces — sensitive data entering and leaving the enterprise via AI-generated interactions

- Over-privileged or rogue AI agents operating beyond their intended scope due to weak identity and access controls

- Unmanaged MCP server deployments creating uncontrolled attack surface for agentic workflows

- AI platform misconfigurations in Azure OpenAI and AI Studio exposing enterprise data and capabilities

## 2.2 The Silo Problem

The organisation's security directorates each manage distinct toolsets and operate largely independently. The Data Protection directorate manages Microsoft Purview; the Cyber Defense directorate manages Defender XDR; the Cloud Security directorate manages Defender for AI and cloud security posture. There is no clear shared governance model, minimal unified AI threat visibility, and weak jointly-owned incident response capability for AI-specific threats. This structural gap means that a multi-vector AI security incident — for example, a prompt injection that leads to data exfiltration — would span the responsibility boundaries of multiple directorates simultaneously, with unclear ownership or coordinated response.

## 2.3 Why This Program, Why Now

This program is necessitated by three converging factors. First, the AI threat landscape is evolving faster than ad hoc, directorate-level responses can accommodate. Second, regulatory obligations under the EU AI Act and alignment requirements to NIST AI RMF demand a formal, auditable AI security and governance program. Third, the organisation's existing tooling — Purview, Defender for AI, Defender XDR, Agent ID — provides native capability to address these risks if deployed and operated in a coordinated manner. This program provides the governance, structure, and delivery plan to realise that capability within two quarters.

# 3. Program Scope

## 3.1 In Scope

- All AI workloads across cloud, on-premises, and hybrid environments — including Azure OpenAI, Microsoft Copilot, AI Studio, AWS, GCP and approved third-party LLMs

- AI agents, agentic workflows, and chatbots deployed within the enterprise

- Model Context Protocol (MCP) servers and tool integrations in use across the organisation

- AI platforms and APIs exposed to internal or external users

- Data flows into and out of AI systems, including training data, prompt content, and AI-generated outputs

- The security tooling of all participating directorates — Purview, Defender XDR, Defender for AI, Agent ID, and Microsoft Sentinel

## 3.2 Out of Scope

- Development of new AI models or AI applications (this program governs existing and newly deployed AI assets)

- Non-security AI governance activities such as model ethics review, bias assessment, and AI product lifecycle management

- Consumer-facing AI products not hosted within the enterprise environment

# 4. Governance Model

A critical precondition for this program is the establishment of a cross-directorate governance model. Without shared ownership and decision-making authority, the technical phases of this program will stall on responsibility disputes between directorates. The following governance structure must be in place by the end of Month 1.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| AI Security Steering Committee | Monthly — all security directors. Program oversight, risk escalation, and strategic direction. Ultimate accountability for program outcomes. | All Security Directors |
| Program Director | Accountable for delivery across all 5 phases. Single point of contact for cross-directorate coordination. Reports to the Steering Committee. | CISO Office or TBD |
| Directorate Leads | One lead per directorate (Data Protection, Cyber Defense, Cloud Security, and others). Accountable for workstreams within their directorate and for cross-directorate commitments. | Each Directorate Head |
| AI Security Working Group | Operational forum — bi-weekly. Directorate leads and technical leads. Reviews AI threat intelligence, tracks deliverables, and surfaces issues to the Steering Committee. | Program Director |

# 5. Program Phases

| 01 | Foundation & Governance | Month 1 — Q1 |
| --- | --- | --- |

Phase 1 establishes the program's organisational and policy foundation. No technical work in subsequent phases should commence until the steering committee is stood up and the RACI is agreed. This is the highest-priority phase.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Charter & mandate | Define AI Security program charter, scope, and mandate. Obtain endorsement from all security directors. | Program Director |
| Steering committee | Stand up cross-directorate AI Security Steering Committee. Agree meeting cadence and decision-making authority. | All Directors |
| RACI | Build and agree RACI matrix covering all workstreams across Data Protection, Cyber Defense, Cloud Security, and other directorates. | Program Director |
| Escalation model | Define escalation paths, joint decision-making processes, and conflict resolution mechanisms for cross-directorate issues. | Steering Committee |
| Risk taxonomy | Align all directorates on a shared AI threat and risk taxonomy to ensure consistent language and classification across the program. | Program Director |
| AI Security policy | Draft enterprise AI Security policy, acceptable use standards, and classification tiers for AI workloads and agents. | Data Protection Directorate |
| Incident response framework | Establish AI-specific incident response framework, including classification criteria and escalation procedures. | Cyber Defense Directorate |

| 02 | AI Asset Discovery & Risk Assessment | Months 1–2 — Q1 |
| --- | --- | --- |

Phase 2 runs in parallel with Phase 1 from Month 1. The output of this phase — the AI risk register — drives the prioritisation of controls in Phase 3. No directorate can meaningfully scope their control work without a comprehensive inventory.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| AI platform inventory | Catalogue all AI platforms in use: Azure OpenAI, Microsoft Copilot, AI Studio, and approved third-party LLMs across all environments. | All Directorates |
| Agent & chatbot discovery | Identify all AI agents, agentic workflows, and chatbots deployed within the enterprise, including shadow AI deployments. | Cloud Security Directorate |
| MCP server mapping | Discover all MCP servers and tool integrations in use, including any unofficially deployed instances. | Cyber Defense Directorate |
| Data flow mapping | Map data flows into and out of all identified AI systems, with particular focus on sensitive data classifications. | Data Protection Directorate |
| Risk classification | Classify all identified AI assets by risk level and data sensitivity. Apply the shared risk taxonomy established in Phase 1. | All Directorates |
| Gap analysis | Conduct gap analysis of current controls against NIST AI RMF and MITRE ATLAS. Identify highest-priority gaps. | Program Director |
| AI risk register | Produce consolidated AI risk register for review and endorsement by the Steering Committee. | Program Director |

| 03 | Foundational Security Controls | Months 2–5 — Q1 & Q2 |
| --- | --- | --- |

Phase 3 is the largest phase and spans both quarters. It deploys domain-specific controls using native Microsoft capabilities, with each workstream owned by the responsible directorate. Delivery is sequenced based on the risk prioritisation established in Phase 2, with the highest-risk controls delivered in Q1.

### Data Protection — Microsoft Purview

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Sensitivity labelling | Enable Purview data classification and sensitivity labelling for all data types flowing into AI workloads. | Data Protection Directorate |
| DLP for AI | Configure Data Loss Prevention policies for AI workloads — restricting sensitive data from entering LLMs, Copilot, and AI platforms. | Data Protection Directorate |
| Information barriers | Implement information barriers in Purview to prevent data leakage between AI systems and unauthorised user groups. | Data Protection Directorate |
| Purview AI hub | Enable Purview AI hub to provide unified visibility into Copilot and AI interactions, including prompt and response auditing. | Data Protection Directorate |
| Access auditing | Implement continuous monitoring and auditing of data access patterns across all AI systems. | Data Protection Directorate |

### Threat Detection — Defender XDR & Sentinel

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| AI workload onboarding | Onboard all AI workloads and APIs to Defender XDR telemetry for unified threat detection. | Cyber Defense Directorate |
| AI-specific detections | Enable and configure AI-specific detection rules in Defender XDR covering prompt injection, jailbreak attempts, and adversarial inputs. | Cyber Defense Directorate |
| UEBA configuration | Configure User and Entity Behaviour Analytics (UEBA) for anomalous AI usage pattern detection. | Cyber Defense Directorate |
| Sentinel playbooks | Develop and test AI incident response playbooks in Microsoft Sentinel for the top AI threat scenarios. | Cyber Defense Directorate |
| Threat intelligence | Integrate AI-specific threat intelligence feeds, including MITRE ATLAS adversarial AI knowledge base. | Cyber Defense Directorate |

### AI Platform Security — Defender for AI

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| CSPM enablement | Enable Microsoft Defender for Cloud AI Security Posture Management across all Azure AI services. | Cloud Security Directorate |
| Workload protection | Configure Defender for AI workload protection for Azure OpenAI, AI Studio, and other AI inference endpoints. | Cloud Security Directorate |
| Secure Score | Enable AI-specific Secure Score tracking and implement priority recommendations. | Cloud Security Directorate |
| Runtime protection | Implement runtime protection for all AI inference endpoints to detect and block adversarial inputs. | Cloud Security Directorate |
| Anomaly detection | Enable monitoring for model poisoning, data poisoning, and adversarial input pattern detection. | Cloud Security Directorate |

### Identity & Agent Security — Agent ID / Entra ID

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Agent ID rollout | Register all AI agents as managed identities using Agent ID. Establish non-human identity governance process. | Identity Directorate |
| Least-privilege enforcement | Enforce least-privilege access for all agent service principals. Remediate over-privileged agent identities identified in Phase 2. | Identity Directorate |
| Conditional access | Implement Entra ID Conditional Access policies for AI platform access, including MFA and device compliance requirements. | Identity Directorate |
| PIM for AI admins | Enable Privileged Identity Management (PIM) for all privileged AI administration roles. | Identity Directorate |
| Identity lifecycle | Audit and govern the complete lifecycle of non-human AI agent identities. | Identity Directorate |

### MCP Server & Agentic Security

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Security baseline | Define and enforce a security baseline for all MCP server deployments. Remediate non-compliant servers identified in Phase 2. | Cross-directorate |
| Auth & authorisation | Enforce authentication and authorisation on all MCP tool interfaces. No unauthenticated MCP endpoints permitted. | Cloud Security Directorate |
| Network segmentation | Implement network segmentation for MCP server environments to limit blast radius of compromised servers. | Cyber Defense Directorate |
| Approval gates | Establish formal approval and security review gates for all new MCP tool integrations. | Program Director |
| XDR integration | Integrate MCP server activity monitoring into Defender XDR for centralised threat detection. | Cyber Defense Directorate |

| 04 | Cross-Directorate Integration & Convergence | Month 5 — Q2 |
| --- | --- | --- |

Phase 4 directly addresses the silo problem by establishing shared operational capabilities across all directorates. This phase creates the unified AI Security operations model that will sustain the program beyond the initial delivery window.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Unified AI Security Dashboard | Establish a single-pane-of-glass dashboard combining Defender XDR, Microsoft Purview, and Defender for AI views. Accessible to all directorate leads. | Program Director |
| Shared Sentinel workspace | Implement shared Microsoft Sentinel workspace for AI threat correlation and detection across all directorates. Common detection rules and incident queue. | Cyber Defense Directorate |
| Joint on-call model | Define and document a joint on-call and escalation model for AI security incidents spanning multiple directorates. | All Directorate Leads |
| Joint playbooks | Author and approve joint incident response playbooks for the priority scenarios: prompt injection, data exfiltration via AI, and rogue agent incidents. | All Directorate Leads |
| Tabletop exercise | Conduct a cross-directorate tabletop exercise simulating an AI security incident. Document lessons learned and update playbooks accordingly. | Program Director |

| 05 | Maturity, Measurement & Compliance | Month 6 — Q2 |
| --- | --- | --- |

Phase 5 establishes the measurement and reporting framework that will demonstrate program value to the organisation and provide ongoing governance for the security directors.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Program KPIs | Define and baseline program KPIs: AI asset coverage %, MTTD and MTTR for AI incidents, AI Secure Score, open high-risk findings. | Program Director |
| Secure Score baseline | Publish baseline AI Security Secure Score across Defender XDR, Defender for AI, and Purview. Set Q3 improvement targets. | All Directorate Leads |
| Executive dashboard | Build and deliver executive reporting dashboard for security directors — monthly automated reporting. | Program Director |
| NIST AI RMF mapping | Map all deployed controls to the NIST AI RMF Govern, Map, Measure, and Manage functions. Assess current maturity level. | Program Director |
| EU AI Act alignment | Assess alignment with EU AI Act obligations for high-risk AI systems. Document gaps and remediation plan. | Data Protection Directorate |
| Maturity progression plan | Publish maturity progression plan: Initial → Defined → Managed → Optimising. Define targets for next two quarters. | Program Director |
| Quarterly posture reviews | Establish quarterly AI security posture reviews with all security directors. First review at end of Month 6. | Steering Committee |

# 6. 2-Quarter Delivery Timeline

| Phase | Phase Name | Key Milestones | Timing |
| --- | --- | --- | --- |
| 01 | Foundation & Governance | Steering committee · RACI agreed · Charter signed | Month 1 |
| 02 | AI Asset Discovery | AI asset inventory · MCP servers catalogued · Risk register | Months 1–2 |
| 03 | Foundational Controls (begin) | Purview DLP · Agent ID rollout · Defender for AI baseline | Months 2–3 |
| 03 | Foundational Controls (complete) | XDR AI detections · MCP baseline · Playbooks approved | Months 4–5 |
| 04 | Cross-Directorate Integration | Unified Sentinel · Joint SOC view · Tabletop exercise | Month 5 |
| 05 | Maturity & Compliance | Secure Score baseline · NIST AI RMF assessed · Exec dashboard | Month 6 |

# 7. Key AI Security Risks Addressed

| AI Risk | Impact | Mitigation | Phase |
| --- | --- | --- | --- |
| Prompt injection & jailbreaks | HIGH | Defender XDR detections + Sentinel playbooks | Phase 3 & 4 |
| Data exfiltration via AI | HIGH | Purview DLP + AI hub monitoring | Phase 3 |
| Rogue or over-privileged agents | HIGH | Agent ID + Entra ID PIM & conditional access | Phase 3 |
| MCP server sprawl | MED | MCP security baseline + approval gates | Phase 3 |
| AI platform misconfiguration | HIGH | Defender for AI CSPM + Secure Score | Phase 3 |
| Directorate blind spots | MED | Unified Sentinel workspace + governance model | Phases 1 & 4 |

# 8. Framework & Compliance Alignment

The program is aligned to the following industry frameworks and regulatory standards. Compliance mapping will be completed as part of Phase 5.

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| NIST AI RMF | Govern, Map, Measure, and Manage functions. Full mapping completed in Phase 5. | Phase 5 |
| MITRE ATLAS | Adversarial AI threat modelling applied to detection engineering in Phase 3. | Phase 3 |
| Microsoft SDL | Secure development lifecycle principles applied to AI workload onboarding. | Phase 3 |
| EU AI Act | Compliance assessment for high-risk AI obligations completed in Phase 5. | Phase 5 |
| Zero Trust | Identity-first access model enforced for all AI agents and platform access. | Phase 3 |

# 9. Immediate Next Steps

The following actions are required from cybersecurity directors and managers to initiate the program:

| Workstream | Key Deliverables | Owner |
| --- | --- | --- |
| Week 1 | Endorse the program charter and confirm commitment to the cross-directorate operating model. | All Security Directors |
| Week 1 | Appoint Program Director and confirm directorate leads for each security directorate. | CISO Office or TBD |
| Week 2 | Hold first Steering Committee meeting. Agree RACI and Phase 1 workplan. | All Directors |
| Month 1 | Kick off AI asset discovery across all directorates. Each directorate to nominate a technical lead. | Directorate Leads |
| Month 1 | Finalise and publish AI Security program charter for all-hands communication. | Program Director |

This program represents a significant but achievable commitment for the organisation. The 2-quarter delivery horizon is designed to establish durable foundations — not to rush implementation at the expense of quality. The cybersecurity directors' active sponsorship and participation in the cross-directorate governance model is the single most important success factor for this program.